| APPLICANT |  |  |  |
| --- | --- | --- | --- |
| Family names Arias Rivera, Fan, Abdelwahab | Given names Maria, Xujia, Nada |  | Date: April 25, 2026 |
| Department Electrical Engineering and Computer Science |  | Institution: University of Ottawa |  |
| E-mail address maria041@uottawa.ca, xfan022@uottawa.ca, nabde016@uottawa.ca |  |  |  |

| APPLICATION INFORMATION |  |
| --- | --- |
| Title of proposal A Preference-Aware Decision Support System for Ontario Higher Education: An Interpretable ML Approach |  |
| The application will be submitted in English French |  |
| APPLICATION INFORMATION | TYPE OF APPLICATION |
| Topic(s) that describe the proposed project Artificial intelligence, Machine Learning, Educational data mining, Recommender systems, Higher education | Team |
| KEY WORDS: Explainable AI, Machine Learning, Educational data mining, Recommender systems, Decision support, Higher education, Data Science |  |

SUMMARY OF PROPOSAL

Introduction Selecting a postsecondary institution and corresponding major is a high-stakes, multi-criteria decision-making process for secondary students, often characterized by complexity, uncertainty, and information overload [3]. Existing resources primarily rely on static, aggregate rankings, which fail to provide personalized guidance aligned with individual preferences and constraints [2]. As a result, students are often left to interpret fragmented information on their own, with limited support for balancing competing priorities such as affordability, employability, academic fit, and institutional characteristics[2]. The proposed Ontario Student Decision Support Machine Learning System is designed to address this gap. Rather than relying on a one-size-fits-all ranking, the system will combine public data on admissions, tuition, employment outcomes, and institutional characteristics into a unified recommendation framework [6]. It will then generate personalized recommendations based on user-defined priorities, such as affordability, employability, ranking importance, and admission fit [8]. This makes the proposed system stronger than existing static resources in three main ways. First, it is personalized, meaning that recommendations can change according to the needs and priorities of different students rather than assuming all students value the same things. Second, it is data-driven, using multiple structured indicators instead of relying only on broad reputation-based rankings [6]. Third, it is interpretable, allowing users to understand which factors contributed most to each recommendation. In this way, the project aims not only to improve recommendation quality, but also to improve fairness, transparency, and usability in educational decision support. This project is well aligned with the goals of innovation-focused and student-centered funding initiatives because it applies machine learning and data integration to a problem with direct public value. It supports more informed educational decision-making, promotes access to structured information, and demonstrates the responsible use of data-driven methods in a socially relevant setting. By developing a transparent and personalized recommendation system for Ontario students, the project connects technical innovation with a practical need that affects student opportunity, confidence, and long-term outcomes [3]. The project has five concrete objectives tied to clear success measures. Objective 1 is data integration: combine at least ten years of Ontario institutional and program-level data into a cleaned, analysis-ready dataset with documented provenance and missing-data handling [1]. Success will be measured by the completion of a reproducible dataset spanning key variables such as admissions, tuition, employment outcomes, and institutional resources. Objective 2 is recommendation logic: implement a preference-aware scoring pipeline with an admissions-feasibility filter and the Data Quality Score adjustment described in the poster. Success will be measured by the system’s ability to generate stable rankings under repeated tests and to prevent incomplete records from being artificially favored. Objective 3 is interpretable machine-learning support: train and compare at least one interpretable baseline and one benchmark model, then expose factor-level explanations for recommendations. Success will be measured through feature-importance outputs, traceable recommendation rationales, and scenario consistency. Objective 4 is prototype delivery: create a simple user-facing interface for entering preferences and viewing ranked results. Success will be measured by successful end-to-end demonstrations with representative user scenarios. Objective 5 is evaluation and responsible-AI validation: conduct scenario-based tests, fairness checks, and small pilot feedback sessions. Success will be measured by whether recommendations respond sensibly to changes in user priorities, whether infeasible programs are filtered appropriately, and whether pilot users report that the explanations are understandable and useful. This project is best understood as moving from a proof of value (PoV) toward a proof of concept (PoC). The PoV component demonstrates that the idea is worth pursuing by showing a real problem, a clear user need, and strong practical relevance for Ontario students. The PoC component focuses on whether the idea can actually be implemented in a working form through data integration, preference-aware scoring, interpretable machine learning, and a simple prototype interface. In other words, the project does not only argue that personalized student decision support is valuable; it also aims to show that such a system is technically feasible and can produce meaningful, transparent recommendations in practice. Our work is available here: GitHub Literature review Postsecondary program selection is a complex, multi-factor decision shaped by academic, financial, social, and institutional considerations, so it should be treated as a multi-criteria decision-making problem rather than a single ranking task [3]. Educational recommender systems offer a useful foundation because they help users navigate large information spaces and provide more personalized guidance than static information portals [2]. Related work in course-selection recommendation also supports the feasibility of applying machine learning to educational decision-making [8]. However, much of the Educational Data Mining literature focuses on students after enrollment, such as predicting performance or identifying at-risk learners, while less attention has been given to the pre-enrollment stage where students choose institutions and programs [7]. This creates a clear gap for personalized university-selection support. Explainable AI is also important because recommendations in education can affect major life decisions and should be transparent, understandable, and trustworthy [5]. Finally, public data sources such as CUDO and QS World University Rankings provide the admissions, tuition, employment, institutional, and ranking indicators needed to build an evidence-based recommendation system for Ontario students [1], [6]. Overall, the literature suggests three key design implications: postsecondary choice is multi-dimensional [3], educational recommender systems should be personalized [2], [4], and high-stakes educational AI should be interpretable [5]. These findings directly support the proposed Ontario Student Decision Support ML System, which combines public Ontario data with preference-aware and interpretable recommendation methods to provide more meaningful support than static ranking-based resources. References [1] Council of Ontario Universities. Common University Data Ontario (CUDO) 2013–2023. [Online]. Available: https://ontariouniversities.ca/reports/cudo , 2024. [2] H. Drachsler, K. Verbert, O. C. Santos, and N. Manouselis. Panorama of recommender systems to support learning. In Adaptive Intelligence for Worthwhile Learning, pages 421–451. Springer, Cham, 2015. [3] J. Hemsley-Brown and I. Oplatka. University choice: What do we know, what don’t we know and what do we still need to find out? International Journal of Educational Management, 29(3):254–274, 2015. [4] N. Kamal et al. Recommender systems in academic choices of higher education: A systematic review. IEEE Access, 12:10234–10250, 2024. [5] R. Liu, et al. A systematic review of state-of-the-art explainable AI in education: Challenges and future directions. Journal of Educational Computing Research, 62(4):812–845, 2024. [6] Quacquarelli Symonds. QS World University Rankings 2026. [Online]. Available: https://www.topuniversities.com/university-rankings , 2026. [7] C. Romero and S. Ventura. Educational data mining and learning analytics: An updated survey. Wiley Interdisciplinary Reviews: Data Mining and Knowledge Discovery, 10(3):e1355, 2020. [8] T. C. Uzoma et al. Machine learning recommender system for an enhanced students course selection. International Journal of Computer Trends and Technology, 72(1):114–120, 2024. Methodology Our framework treats program selection as a supervised learning problem augmented by user-conditioned utility modeling. The pipeline consists of four stages: (1) data integration and preprocessing, (2) feature construction and normalization, (3) preference-aware utility modeling, (4) interpretable model learning and ranking. - Data Integration The foundational dataset was constructed by synthesizing multiple publicly available sources: - Common University Data Ontario (CUDO) (2013–2023) [1] - QS World University Rankings 2026 These datasets provide complementary information at different levels of granularity: - Institutional-Level Benchmarks: Institutional prestige and global standing were quantified using academic benchmarks, including global rankings and normalized scores, extracted from the QS World University Rankings 2026. - Program-Level Metrics: Granular program-level data was obtained from the Common University Data Ontario (CUDO) [1] repository. Specifically, we utilized standardized sections defined by CUDO: - Section B: Undergraduate Admissions (selectivity and grade distributions) - Section G: First-Year Tuition and Ancillary Fees (domestic and international costs) - Section D: Graduate Employment Outcomes (6-month and 2-year employment rates) - Section K: Faculty and Class Size (teaching capacity metrics) - Join Strategy: Institutional data (rankings, funding) was broadcast to all program-level entries. Records with missing core outcomes were removed to ensure a robust, high-fidelity dataset for modeling. - Feature Taxonomy We engineered a 22 attribute feature space to facilitate systematic processing of heterogeneous data. Each feature is assigned a specific functional role such as Relational Key, Decision Variable, or Metadata Indicator to define its computational influence on the recommendation logic. Table 1 provides a comprehensive mapping of these attributes and their corresponding roles. - Preference Aware Weighting The framework employs linear scalarization to resolve competing objectives by converting the multivariate feature space into a single utility score. Continuous variables are normalized to a 0 to 1 range via min-max scaling: xpi'=xPi-min⁡(xi)maxxi-min⁡(xi) The final utility Up is a weighted sum of these normalized attributes xpi' governed by user defined importance weights wi: Up=i=1n wi∙xpi' subject to i=1n wi, wi≥0 This provides a consistent metric for the decision engine torank programs based on individual priorities. - Quality-Adjusted Final Scoring To account for variability in data completeness, we incorporate the Data Quality Score (DQS) as a multiplicative adjustment to the final recommendation score. This prevents programs with missing attributes from being artificially favored due to incomplete constraints. The final score for each program p is defined as: Sfinal=(i=1n wi∙ ci)×(0.85+0.15∙DQSP) where ci represents the normalized feature components (e.g. employment outcomes, cost, diversity), and wi denotes the user-defined preference weights. The adjustment term ((0.85+0.15∙DQSP) serves as a soft penalty mechanism. Programs with lower data completeness retain at least 85% of their base utility score, while those with higher data quality receive a proportional advantage. - Model Architecture: Random Forest We employ a Random Forest regressor to learn the mapping from program features to the quality-adjusted utility score Sfinal. Compared to a single decision tree, the ensemble structure reduces variance and improves generalization, making it well-suited for heterogeneous and partially noisy educational data. The model is trained using a standard supervised learning setup. - Preliminary Results We present preliminary, scenario-based evaluations to assess the behavioral consistency and feasibility of the proposed system. - Behavioral Sensitivity Analysis We evaluated system responsiveness through controlled user scenarios (Table 2). The system appears to respond consistently to priority shifts; for instance, increasing Budget Importance re-ranks affordable institutions like Laurentian or Guelph over higher-cost alternatives. The system further enforces realistic admission constraints. In a simulation with a high school average of 82, the model correctly identified only two feasible architecture programs based on historical selectivity. By automatically truncating the recommendation list to these entries, the framework provides a critical sanity check, ensuring academic alignment is prioritized alongside subjective preference. - Ablation Study: Effectiveness of DQS To validate the necessity of the Data Quality Score (DQS), we conducted an ablation analysis by systematically removing the quality penalty from the recommendation pipeline. This test revealed two critical failure modes in the baseline model: - Artificial Prioritization of Sparse Data: Without the DQS, programs with incomplete records were frequently over-ranked. For example, certain programs at Laurentian University appeared as top recommendations solely due to a sparse 100% employment rate that lacked longitudinal stability. - Correction of Zero-Cost Bias: The baseline model incorrectly treated missing tuition data as a zero-cost attribute, granting a false advantage to institutions with incomplete reporting. By applying the DQS, the system successfully penalized these low-information rows. This ensures that the final rankings are grounded in verified, high-fidelity data rather than computational artifacts resulting from missing values. - Ethics This system will be used only as a decision-support tool, not as a replacement for guidance counsellors or personal judgment. Since historical data may contain bias or missing values, the system will include fairness checks, transparent explanations, and a Data Quality Score to reduce misleading recommendations. Recommendations will also be clearly presented as guidance, not guarantees of admission or employment. Timeline Date; Task. Jan 26 – 30; Designed the initial poster, searched for use cases, and began identifying potential datasets.. Jan 31 – Feb 6; Conducted a feasibility study and poster presentation. Feb 7 – 27; Reviewed related work, gathered additional use cases, and performed further data exploration.. March 3 -20; Data preprocessing: cleaning, normalization, and encoding.. March 23-27; Split the dataset into training and testing sets, built the initial machine learning model.. March 30 – April 3; Adjusted the Data Quality Score (DQS) and weighting strategy, and further optimized the model and dataset.. April 3 – 10; Finalized the dataset and hyperparameters, performed model testing and evaluation... April 10 -20; Built the UI and finalize everything.. Collaboration with Industry and Institutions This project has strong collaboration potential with educational, institutional, and industry stakeholders in Ontario because it addresses a practical challenge in postsecondary decision-making: helping students compare universities and programs in a personalized, transparent, and evidence-based way. It connects Educational Data Mining, student advising, public education data, and explainable AI, making it relevant to both research and applied settings. Potential school-board collaborators include YRDSB, TDSB, OCDSB, PDSB, HDSB, and TCDSB, where the system could support Grade 12 students and guidance counsellors in comparing programs based on admissions competitiveness, tuition, employability, and program fit. The project is also relevant to education research institutions such as OISE at the University of Toronto, the Faculty of Education at the University of Ottawa, and education or learning-technology researchers at York, Queen’s, and Western. At the university level, advising, recruitment, and outreach units at institutions such as the University of Ottawa, Carleton, UofT, York, TMU, McMaster, Western, Queen’s, and Waterloo could use the system to help students organize information before or during advising sessions. The project also has value for higher-education policy organizations, EDM and learning analytics researchers, education-technology companies, college-application support services, and student advising platforms. Because it uses public data, interpretable recommendation methods, and scalable decision-support logic, it has a credible path toward broader institutional and industry collaboration.

| COLLABORATORS |  |  |
| --- | --- | --- |
| family name and initial(S) | Research activity time (hours/month) | Organization |
| Fan X. | 60 | University of Ottawa |
| Arias Rivera, M. | 60 | University of Ottawa |
| Abdelwahab, N. | 60 | University of Ottawa |

| ACTIVITY SCHEDULE |  |  |  |
| --- | --- | --- | --- |
| Mile Stone | Description of activities | Anticipated starting date | Anticipated Completion date |
| Planning and Poster Design | Defined the problem, designed the poster, and searched for initial datasets and use cases. | Jan. 26 | Feb. 6 |
| Literature Review and Data Exploration | Reviewed related work, gathered use cases, and explored available datasets. | Feb. 7 | Feb. 27 |
| Data Preprocessing | Cleaned, normalized, encoded, and prepared the dataset for modeling.. | Mar. 3 | Mar. 20 |
| Initial Model Development | Split the data and built the first machine learning model. | Mar. 23 | Mar. 27 |
| Model Optimization and Testing | Adjusted DQS, weights, features, and hyperparameters, then tested recommendation quality. | Mar. 30 | Apr. 10 |
| UI Development and Integration | Built the user interface and integrated it with the ML decision support system. | Apr. 10 | Apr. 20 |

| ROPOSED EXPENDITURES FOR DIRECT COSTS OF RESEARCH |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Year 1 |  |  | Year 2 |  |  | Year 3 |  |  | Year 4 |  |  |
|  |  | Cash | In-kind |  | Cash | In-kind |  | Cash |  | In-kind | Cash |  | In-kind |
| 1)Salaries Benefit | Total | 38000 | 5000 |  | 44000 | 5000 |  | 46000 |  | 5000 | 24000 |  | 5000 |
|  | NSERC |  |  |  |  |  |  |  |  |  |  |  |  |
| - Student | Total | 32000 | 0 |  | 36000 | 0 |  | 36000 |  | 0 | 18000 |  | 0 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| i)PhD Students | Total | 0 | 0 |  | 0 | 0 |  | 0 |  | 0 | 0 |  | 0 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| ii)Master Students | Total | 24000 | 0 |  | 24000 | 0 |  | 24000 |  | 0 | 12000 |  | 0 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| iii)Undergraduate Students | Total | 8000 | 0 |  | 12000 | 0 |  | 12000 |  | 0 | 6000 |  | 0 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| - Postdoctoral fellows | Total | 0 | 0 |  | 0 | 0 |  | 0 |  | 0 | 0 |  | 0 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| - Technical/ professional assistants | Total | 6000 | 5000 |  | 8000 | 5000 |  | 10000 |  | 5000 | 4000 |  | 5000 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| 2)Equipment or facility | Total | 10000 | 10000 |  | 6000 | 5000 |  | 6000 |  | 5000 | 4000 |  | 5000 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| - Purchase or rental | Total | 8000 | 10000 |  | 3000 | 5000 |  | 3000 |  | 5000 | 2000 |  | 5000 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| - Operational and maintenance costs | Total | 2000 | 0 |  | 3000 | 0 |  | 3000 |  | 0 | 2000 |  | 0 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| - User fees | Total | 0 | 0 |  | 0 | 0 |  | 0 |  | 0 | 0 |  | 0 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| 3)Materials and supplies | Total |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| 4)Travel | Total | 3000 | 1000 |  | 3000 | 1000 |  | 3000 |  | 1000 | 2000 |  | 1000 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| - Conferences | Total | 3000 | 1000 |  | 3000 | 3000 |  | 3000 |  | 1000 | 2000 |  | 1000 |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| - Field work | Total |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| - Project related travel | Total |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| 5)Dissemination costs | Total |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| Publication costs | Total |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| 6) Other (Specify) | Total |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Source |  |  |  |  |  |  |  |  |  |  |  |  |
| Total cost of running the resource |  | 51000 | 16000 |  | 53000 | 11000 |  | 55000 |  | 11000 | 30000 |  | 11000 |
| TOTAL PROPOSED EXPENDITUREA |  | 51000 | 16000 |  | 53000 | 11000 |  | 55000 |  | 11000 | 30000 |  | 11000 |
| Total cash contribution from industry (if applicable) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total cash contribution from university (if applicable) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total cash contribution from other sources (if applicable) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TOTAL AMOUNT REQUESTES FROM NSERC |  | 51000 |  | 53000 |  |  | 55000 |  |  |  | 30000 |  |  |

Attachments: